# Risks and Open Issues

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue Description** | **Potential Impact** | **Mitigation/Resolution Steps** | **Status** |
| 28/04/2017 | Project is extremely large with only 3 weeks | The project may not be completed on time | Project has been divided into multiple modules to be completed by other projects. | WIP |
| 28/04/2017 | Non-technical clients | Clients request functionality incorporated to the program which promotes high coupling | Persuade client that certain functionality is not doable during the 3 week project period, and should not be included into the system. | WIP |
| 28/04/2017 | Team has little experience with Firebase, and Firebase has a steep learning curve, specially the real time database & notification part. | May require more time to learn and understand Firebase.  Unable to implement the functionalities that require the use of real time database. | Team will come together and start learning early. | WIP |
| 30/04/2017 | Client may not like the app wireframes. | Changes need to be made to the design. | Get feedback from client on whether they like the current app design as soon as possible. | WIP |