# Meeting Minutes

|  |  |
| --- | --- |
| Project 053 - T27 | |
| **Date/Time:** | May 5, 11:00AM - 12:45PM |
| **Type:** | In person meeting with client Ayesha |
| **Minute Taker**: | Bill |
| **Attendees:** | Daniel Park, Kent Huang, Terence Leung, Bill Xue, Ayesha Khan |
| **Regrets:** | Asad Khan (owner of business) |

## Notes:

In this week’s meeting, we showed the current design of both customer and company app to our client Ayesha and got her feedback. Ayesha stated the customer app’s UI looks fine to her and she likes the simple design for the company app. However, there are a couple of changes she would like to see for the final version of the customer app:

* A back or home button on top of the page. Maybe build it into the app logo icon on each page.
* When customers enter their address, either while registering a new account or making an order, have some indication for the customer to enter very detailed address to avoid confusion (e.g. buzzer number, apt number, basement, or main house etc.)
* A single “Order Now” button on the main page instead of separate buttons for customer and restaurant, to avoid confusion.

Here are some important features Ayesha would like to see for the company app:

* A “Forgot Password” function for admin account.
* A map to show the current location of all online drivers.
* Drivers should be able to accept multiple orders when given.

Unfortunately, Asad (owner of business) was not able to attend, however Ayesha took screenshots of all the activities we have done so far, and stated she will show them to her husband for his opinion.

## Action Items:

|  |  |  |  |
| --- | --- | --- | --- |
| **Owner** | **Description** | **Completion Date** | **Status** |
| everyone | check out getswift and littlefleets, see what similar apps are doing | Apr 28, 2017 | Closed |
| everyone | discuss and come up with the web app design | Apr 28, 2017 | Closed |
| Terence | set up meeting with client for next week | May 2, 2017 | Closed |
| Daniel & Kent | look into Ajax - client side sends request to server and the server responses and updates content on client side(browser) without refreshing the webpage | Apr 30, 2017 | Cancelled |
| Kent & Bill | customer app UI improvements (based on Ayesha’s request in the meeting) | May 9, 2017 | Open |
| Daniel | Forgot password function for admin account | May 12, 2017 | Open |
| Terence | Accepting multiple orders (driver view) | May 12, 2017 | Open |
| everyone | A map to show the current location of all online drivers. | May 18, 2017 | Open |