# Meeting Minutes

|  |  |
| --- | --- |
| Project 053 - T27 | |
| **Date/Time:** | May 3, 2017 10:00AM - 12:20AM |
| **Type:** | Team |
| **Minute Taker**: | Bill |
| **Attendees:** | Terence, Daniel, Kent, Bill |
| **Regrets:** | N/A |

## Notes:

The team has finished the basic layout and UI design for the customer app. Our focus for the next 2 days will be finishing the layout of the company app. However, since the company app is heavily relied on the backend database, we might have to assume some of the layout is going work (e.g. retrieve account list from db).

We used trello.com to list all the separate parts we need to do for the company app, and everyone just grabbed some work from the list to do:

* Terence: driver view, driver profile
* Daniel: dispatcher view (driver list, new orders, pending orders, profile)
* Kent: connect app activities, learn Firebase and create a simple db to store accounts.
* Bill: admin page, manage accounts, UI

Since the team is meeting the client this Friday, it is best that we got all the layouts done for the client to review. The client can make some final changes and suggestions before we move on to the next two weeks of implementation, which is the most important part (functionalities).

## Action Items:

|  |  |  |  |
| --- | --- | --- | --- |
| **Owner** | **Description** | **Completion Date** | **Status** |
| everyone | look into firebase and its usage in database | May 10, 2017 | In progress |
| Terence | implementation of customer app:  welcome page, login page | May 3, 2017 | Closed |
| Daniel | implementation of customer app:  profile page, edit profile page, current order page | May 3, 2017 | Closed |
| Kent | implementation of customer app:  register page, request driver page(restaurant) | May 3, 2017 | Closed |
| Bill | implementation of customer app:  make order page (guest + registered customer), home page | May 3, 2017 | Closed |
| Terence | implementation of company app:  driver view, driver profile | May 5, 2017 | Open |
| Daniel | implementation of company app:  dispatcher view (driver list, new orders, pending orders, profile) | May 5, 2017 | Open |
| Kent | implementation of company app:  connect app activities, learn Firebase and create a simple db to store accounts. | May 5, 2017 | Open |
| Bill | implementation of company app:  admin page, manage accounts, UI | May 5, 2017 | Open |