# Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| Project 053 - T27 | | | |
| **Date:** | 07/05/2017 | **Report for Week:** | 2 |
| **Client:** | Surrey Food Delivery - Ayesha Khan | | |
| **Supervisor**: | Bill Klug | | |

## Tasks Completed This Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| everyone | Supervisor meeting - get feedback on scope and mission document | 1 | 1 | Closed |
| everyone | Get feedback from client about the team’s app wireframes | 1 | 1 | Closed |
| everyone | Scope and mission document - final version | 6 | 6 | Closed |
| Daniel  Kent | Customer App UI | 40 | 40 | Closed |
| Terence  Bill | Company App UI | 60 | 40 | Closed |
| everyone | Present frontend to client for revision | 3 | 2 | Closed |
| Daniel | Technical issues table | 2 | 1 | Closed |
| Bill | Meeting Minutes | 2 | 2 | Closed |
| everyone | Test cases | 3 | 2 | Closed |
| Terence | Status report | 1 | 1 | Closed |
| Kent | Statement of work for next week | 1 | 1 | Closed |
| everyone | Set up meeting with client for next week | 1 | 1 | Closed |

## Tasks Planned but Not Completed

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| everyone | Learn how to setup and use Firebase database. | 10 | N/A | WIP  Partially complete, Firebase is needed for week 3 work. |

## Tasks for Next Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Planned Completion Date** | **Status** |
| everyone | Learn how to setup and use Firebase database. | 10 | Monday  08/05/2017 | WIP |
| Kent | Technical issues table | 2 | Saturday  13/05/2017 | Open |
| Bill | Meeting Minutes | 2 | Saturday  13/05/2017 | Open |
| everyone | Test cases | 3 | Saturday  13/05/2017 | Open |
| Daniel | Status report | 1 | Sunday  14/05/2017 | Open |
| Terence | Statement of work for next week | 1 | Sunday  14/05/2017 | Open |
| Daniel | Customer app - 1 order button as opposed to 2 (restaurant and customer) | 1 | Friday  12/05/2017 | Open |
| Kent | Ability to add accounts for admin | 5 | Friday  12/05/2017 | Open |
| Bill | Login functionality | 6 | Friday  12/05/2017 | Open |
| Daniel | Customer registration functionality | 5 | Friday  12/05/2017 | Open |
| Terence | Update database with customers’ orders | 6 | Friday  12/05/2016 | Open |
| Kent | Forget password functionality (customer/restaurant) | 4 | Friday  12/05/2017 | Open |
| Bill | Forget password functionality (admin/dispatcher) | 4 | Friday  12/05/2017 | Open |
| Daniel | Populate dispatcher view with new orders | 4 | Sunday  12/05/2017 | Open |
| Terence | Populate dispatcher view with orders in progress | 4 | Sunday  12/05/2017 | Open |

## Things the Team Supervisor Needs to Know

|  |  |  |
| --- | --- | --- |
| **Item Description** | **Potential Impact** | **Next Steps** |
| Obtain another app logo from client before the final week | currently the temporary app logo we are using is used by another app. | contact client for the app logo this week |