# Meeting Minutes

|  |  |
| --- | --- |
| Project 053 - T27 | |
| **Date/Time:** | May 10 10:30PM - 11:30AM |
| **Type:** | Supervisor meeting |
| **Minute Taker**: | Bill |
| **Attendees:** | Daniel Park, Kent Huang, Terence Leung, Bill Xue |
| **Regrets:** | N/A |

## Notes:

Reported our project progress to supervisor Bill Klug.

Up until now, we have completed all the frontend (UI) part of both apps, and are working on getting all the register & login functions working (mostly done). Bill asked some questions about how the team is approaching the workflow/business logic, and he thinks it is better if the team can get a simple workflow working, and finish off the rest of the app from there. The benefit of approaching the project this way is that so we can have something to show to the client, and get the basic skeleton of the app going.

The team agrees with Bill’s way of approaching the next 1.5 weeks of development. However, since we are almost done with the register & login functionalities, we decide to finish that first in the next day, and start working on the make order/request driver workflow Thursday or Friday. This means that we probably won’t have anything significant to show to our client, so we will have to reschedule our client meeting to early next week.

## Action Items:

|  |  |  |  |
| --- | --- | --- | --- |
| **Owner** | **Description** | **Completion Date** | **Status** |
| Everyone | All front-end activities complete | May 6, 2017 | Closed |
| Everyone | All front-end activities connected | May 6, 2017 | Closed |
| Terence | contact client to reschedule in person meeting to early next week (Tuesday/Wednesday) | May 11, 2017 | Open |
| Terence | progress report (email) to client this weekend | May 14, 2017 | Open |
| Daniel & Kent | database design for orders table | May 12, 2017 | Open |
| Bill | “Order Now” and “Request Driver” button in customer app sends order information to Firebase | May 13, 2017 | Open |
| Daniel & Kent | grab order info from db to display in company app | May 14, 2017 | Open |