|  |
| --- |
| T27 |
| SFD Dispatch  Statement of Work  week 4 |
| [Surrey Food Delivery] |
|  |
| **Kent Huang**  **Bill Xue**  **Daniel Park**  **Terence Leung** |
|  |

## Overview

This week, we are mostly done with implementing all the functionalities in the original scope. What’s left to do is to do a final test on everything and fix minor issues.

For the final week, we will be testing and fixing bugs, as well as prepare for the final presentation.

## Outcomes

* Work flow testing
* UI fixes
* Progress report for this week.
* Statement of work for next week.
* Updated test cases.
* Meeting minutes.
* Final presentation slides.

## Deliverables

|  |  |
| --- | --- |
| **Deliverable** | **Description** |
| final deliverable to client | Zipped documents, code, cleaned up project and APK files |
| final deliverable to BCIT | Zipped documents, code, cleaned up project and APK files |

## Work Breakdown

|  |  |  |
| --- | --- | --- |
| **Owner** | **Description** | **Completion Date** |
| Everyone | Test the app on different devices | Monday  22/05/2017 |
| Everyone | Stress test the app, create many users for each account type and test the app (driver, customer/restaurant, dispatcher) | Monday  22/05/2017 |
| Kent | Bug fix for the driver Map, currently it doesn’t show drivers that have not moved since logged in. | Sunday  21/05/2017 |
| Terence, Daniel, Kent | Final project presentation preparation | Monday  22/05/2017 |
| Daniel | Show the full order detail for dispatcher and driver | Monday  22/05/2017 |
| Terence | Minor UI fixes.  on the company app - make all activities scroll view  on the customer app - try out different app logo | Monday  22/05/2017 |
| Terence | put together all the documents and codes, clean up project and make a final deliverable zip file | Thursday  25/05/2017 |
| everyone | final presentation slides/preparation | Tuesday  23/05/2017 |