# Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| Project 053 - T27 | | | |
| **Date:** | 19/05/2017 | **Report for Week:** | 4 |
| **Client:** | Surrey Food Delivery - Ayesha Khan | | |
| **Supervisor**: | Bill Klug | | |

## Tasks Completed This Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| Daniel & Kent | Grab order info from DB to display in company app | 4 | 4 | Closed |
| Kent | Push notification to the dispatcher when an order is placed | 4 | 10 | Closed |
| Terence | Push notification to the driver when an order is given | 4 | 4 | Closed |
| Daniel | Accepting and completing orders for the company app (driver) | 6 | 8 | Closed |
| Bill | Push notification to the dispatcher when an order is completed | 2 | 2 | Closed |
| Everyone | Test cases | 2 | 3 | Closed |
| Bill | Technical issues table | 2 | 1 | Closed |
| Daniel & Terence | Meeting Minutes | 2 | 2 | Closed |
| Bill | Status report | 1 | 1 | Closed |
| Bill | Statement of work for next week | 1 | 1 | Closed |

## Tasks Planned but Not Completed

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| Daniel & Kent | Grab order info from DB to display in company app | 4 | N/A | WIP |
| Daniel | Minor UI fix on the company app - make all activities scroll view | 2 | N/A | WIP |
| Everyone | Test the app on different devices | 4 | 3 | WIP |
| Everyone | Final project presentation preparation | 10 | 6 | WIP |
| Everyone | Stress test the app, create many users for each account type and test the app (driver, customer/restaurant, dispatcher) | 5 | 3 | WIP |

## Tasks for Next Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Planned Completion Date** | **Status** |
| Daniel & Kent | Grab order info from DB to display in company app | 4 | May 21, 2017 | WIP |
| Daniel | Minor UI fix on the company app - make all activities scroll view | 2 | May 21, 2017 | WIP |
| Everyone | Test the app on different devices | 4 | May 21, 2017 | WIP |
| Everyone | Final project presentation preparation | 10 | May 21, 2017 | WIP |
| Everyone | Stress test the app, create many users for each account type and test the app (driver, customer/restaurant, dispatcher) | 5 | May 21, 2017 | WIP |

## Things the Team Supervisor Needs to Know

|  |  |  |
| --- | --- | --- |
| **Item Description** | **Potential Impact** | **Next Steps** |
| Try out the new logos Ayesha provided | N/A | find out which logo fits the app better. |
| Bill(member) will be away until Thursday morning | lack of practice for the presentation | keep Bill updated and do a final practice on Thursday morning. |